# Part 2 — Decentralized Health Monitoring System

# Weekly Progress Reports — Spring 2026 Course Project

Course: Special CS Topic — Cloud Computing, Section 026

Instructor: Prof. Jean-Claude Franchitti

Student: Chen Li (NetID: cl5725) — solo team

Repository: <https://github.com/chenli0322/cloud-computing-project>

────────────────────────────────────────────────────────────────────────────────

# Table of Contents

Project Part 2 - Weekly Progress Report - Week 5 (Feb 26, 2026)

Project Part 2 - Weekly Progress Report - Week 6 (Mar 5, 2026)

Project Part 2 - Weekly Progress Report - Week 7 (Mar 10, 2026)

Project Part 2 - Weekly Progress Report - Week 8 (Mar 19, 2026)

Project Part 2 - Weekly Progress Report - Week 9 (Mar 26, 2026)

Project Part 2 - Weekly Progress Report - Week 10 (Apr 2, 2026)

Project Part 2 - Weekly Progress Report - Week 11 (Apr 9, 2026)

Project Part 2 - Weekly Progress Report - Week 12 (Apr 16, 2026)

Project Part 2 - Weekly Progress Report - Week 13 (Apr 23, 2026)

────────────────────────────────────────────────────────────────────────────────

# Project Part 2 - Weekly Progress Report - Week 5 (Feb 26, 2026)

Course: Special CS Topic - Cloud Computing, Section 026

Student: Chen Li (Solo)

Project: Decentralized Health Monitoring System

────────────────────────────────────────────────────────────────────────────────

# Work Completed This Week

Defined project concept: Decentralized Health Monitoring System — an innovative cloud application that combines IoT, ML, and Blockchain technologies with a P2P architecture for real-time health data monitoring and anomaly detection.

Identified 3 PaaS technologies:

- IoT: Simulated health sensors (heart rate, body temperature, SpO2) publishing data via MQTT to Azure IoT Hub

- AI/ML: Anomaly detection model using scikit-learn (e.g., heart rate > 120 or < 50 triggers alert)

- Blockchain: Ethereum smart contracts for immutable health event logging

Planned multi-cloud deployment:

- Azure: IoT Hub (sensor data ingestion) + ML model hosting

- AWS: EC2 (compute instances) + S3 (data storage)

Designed P2P architecture: Using libp2p / IPFS for decentralized health data distribution across multiple peer nodes.

Created project directory structure: Organized folders for iot-simulator, ml-model (with data/ and models/ subdirectories), blockchain (contracts/ and scripts/), p2p-network, and dashboard.

Team composition: Solo project (Chen Li). Will notify professor about solo status.

────────────────────────────────────────────────────────────────────────────────

# Planned Work for Next Week (Week 6 - Mar 5)

Finalize team composition (confirm solo with professor)

Prepare midterm project proposal presentation (10-15 minutes):

- System architecture diagram

- Technology stack justification

- Development timeline

- Demo plan

Begin detailed system architecture design:

- Data flow diagrams

- Component interaction specifications

- Cloud service selection rationale

────────────────────────────────────────────────────────────────────────────────

# Issues Encountered

Still searching for team members — may proceed as solo project. Professor confirmed solo is acceptable.

────────────────────────────────────────────────────────────────────────────────

# Key Design Decisions

Chose health monitoring as the domain due to strong alignment with course content (Sessions 3 and 5 covered healthcare IoT extensively).

Selected Azure IoT Hub over AWS IoT Core for the primary IoT platform due to better MQTT support and integration with ML services.

Planning to use simulated sensor data (not real hardware) to keep the project scope manageable while still demonstrating full pipeline functionality.

P2P architecture adds genuine innovation beyond standard cloud deployment.

────────────────────────────────────────────────────────────────────────────────

# Project Part 2 - Weekly Progress Report - Week 6 (Mar 5, 2026)

Course: Special CS Topic - Cloud Computing, Section 026

Student: Chen Li (Solo)

Project: Decentralized Health Monitoring System

────────────────────────────────────────────────────────────────────────────────

# Work Completed This Week

Presented the Part 2 idea in the Midterm Proposal Presentation (2026-03-05). The Part-2 portion of the deck described:

- Problem: today's IoT health platforms are single-tenant, single-trust, and a single point of failure.

- Goal: distribute processing across independent peers + anchor the audit log on a public chain so a verifier can detect tampering without trusting the operator.

- Architecture sketch (six-slide version): three node types — IoT, ML, Blockchain — communicating over a P2P mesh; a separate dashboard.

- Three PaaS technologies: IoT (Azure IoT Hub), ML (Isolation Forest), Blockchain (Ethereum smart contract).

- Two cloud platforms (minimum per Session 5): Azure (IoT Hub) + AWS (storage + node hosting). The midterm proposal said the smart contract would run on a local Ganache; the instructor's later (Session 9) guidance moved this to Sepolia public testnet.

Captured the instructor's feedback for follow-up:

- Bootstrap node looks like a single point of failure in the diagram → addressed in §6.6 of the Final Report and via peer-driven discovery in the implementation.

- "Use BTP or libp2p for the P2P layer" → after Week 8 investigation, neither was production-ready; built an equivalent broker-less overlay (disclosed in §3.6 of the Final Report).

No code work for Part 2 this week — the focus was the proposal and the Part-1 install push. Part-2 implementation begins in Week 8.

────────────────────────────────────────────────────────────────────────────────

# Planned Work for Next Week (Week 7 - Mar 12)

Continue the Part 1 install push — Part 2 implementation deferred to Week 8.

Begin reading the BTP and libp2p source repositories to evaluate suitability.

────────────────────────────────────────────────────────────────────────────────

# Issues Encountered

The midterm proposal claimed BTP would be used. This was based on the Session-5 lecture recommendation. Week-8 investigation found BTP's public repos are archived (last update 2018) and py-libp2p is alpha-quality. The substitution to a self-implemented equivalent overlay is documented in §3.6 of the Final Report.

────────────────────────────────────────────────────────────────────────────────

# Key Learnings

A midterm proposal is allowed to be wrong — the instructor explicitly said pivots are expected. What matters is that the deltas are *disclosed* in the final deliverable rather than papered over. The Final Report's §6.7 is built around that principle.

"Two cloud platforms is enough" (instructor, Session 5) is liberating: it means the architecture can use Azure + AWS + Sepolia and still be over-spec, leaving room for the project to evolve.

────────────────────────────────────────────────────────────────────────────────

# Project Part 2 - Weekly Progress Report - Week 7 (Mar 10, 2026)

Course: Special CS Topic - Cloud Computing, Section 026

Student: Chen Li (Solo)

Project: Decentralized Health Monitoring System

────────────────────────────────────────────────────────────────────────────────

# Work Completed This Week

Focused entirely on Part 1 completion — this week's effort was dedicated to finishing the Docker containerization and AWS cloud deployment of the ArchNav legacy application (Part 1). Part 2 development has not started yet.

Reviewed P2P architecture requirements — confirmed that the system must use true peer-to-peer communication (BTP or libp2p), not message brokers like Kafka or RabbitMQ (per Professor Franchitti's Session 5 guidance).

────────────────────────────────────────────────────────────────────────────────

# Planned Work for Next Week (Week 8 - Mar 17)

Research BTP P2P framework — study the Python/Java implementations on GitHub, understand node discovery, direct messaging, and master election mechanisms

Set up Azure IoT Hub — create IoT Hub instance on Azure portal, register a simulated device

Write IoT sensor simulator — Python script generating heart rate, body temperature, and SpO2 data via MQTT

Begin P2P node implementation — bootstrap node and peer node with basic direct communication capability

────────────────────────────────────────────────────────────────────────────────

# Issues Encountered

No Part 2 issues this week — development has not started yet.

Time constraint: Part 1 Docker debugging and cloud deployment took the full week.

────────────────────────────────────────────────────────────────────────────────

# Key Design Decisions

Part 2 development will begin next week now that Part 1 is fully deployed and documented.

Will prioritize P2P framework selection (BTP vs libp2p) as the first task, since it is the architectural backbone of the entire system.

Plan to use 3 PaaS technologies: IoT (Azure IoT Hub), ML (scikit-learn anomaly detection), Blockchain (Ethereum/Ganache smart contracts).

────────────────────────────────────────────────────────────────────────────────

# Project Part 2 - Weekly Progress Report - Week 8 (Mar 19, 2026)

Course: Special CS Topic - Cloud Computing, Section 026

Student: Chen Li (Solo)

Project: Decentralized Health Monitoring System

────────────────────────────────────────────────────────────────────────────────

# Work Completed This Week

Investigated the BTP framework that the instructor recommended in Session 5. Found two GitHub repositories — Java and Python implementations — both archived since 2018, with no recent issues or pull requests. The Python implementation has substantial gaps (no leader-election primitive, only a partial peer-discovery layer). Conclusion: BTP cannot serve as a foundation for a working system in our timeline.

Investigated `py-libp2p` as the alternative the instructor mentioned. Latest release is v0.2.x, marked alpha; the Kademlia DHT implementation is incomplete and the project's documentation explicitly cautions against production use. Migrating to it would be a research effort, not a delivery.

Decision made: build an equivalent broker-less overlay in Python from first principles, satisfying the same architectural properties the instructor named (no central broker, peer-driven discovery, leader election). This decision is documented in §3.6 of the Final Report.

Created the project skeleton for Part 2 under part2-health-monitor/:

- p2p-network/ — will hold peer_node.py, bootstrap_node.py, message.py

- iot-simulator/, ml-model/, blockchain/, dashboard/ — placeholders for the four role implementations

- docs/ — design notes

- screenshots/ — for evaluation evidence

Drafted the message protocol — a 4-byte big-endian length prefix followed by a UTF-8 JSON object with {type, sender_id, role, msg_id, ts, payload}. The framing mirrors what countless production microservices use; there is no benefit to a custom binary format here.

────────────────────────────────────────────────────────────────────────────────

# Planned Work for Next Week (Week 9 - Mar 26)

Implement message.py (envelope encoder/decoder, read_envelope / write_envelope).

Implement peer_node.py (TCP server, peer table, broadcast / send_to, bully election).

Implement bootstrap_node.py (just a PeerNode with role="bootstrap" and a fixed port).

Begin sketching the IoT simulator (synthetic sensor distributions for HR / body temp / SpO₂).

────────────────────────────────────────────────────────────────────────────────

# Issues Encountered

The midterm proposal claimed BTP would be the framework, which on closer inspection is not realistic. This is a legitimate substitution (the instructor named libp2p as equivalent) and will be disclosed openly in §3.6 of the report rather than papered over.

────────────────────────────────────────────────────────────────────────────────

# Key Learnings

"Use this framework" advice from class is best treated as "use this *kind* of framework" — the specific tool may not exist or may not be ready. The architectural properties (broker-less, gossip-discovery, leader election) are what actually matter, and they are easier to implement directly than to adopt a half-maintained library.

A 4-byte length prefix + JSON is sufficient for a 5-node demo; chasing protobuf or msgpack at this scale is premature optimisation.

────────────────────────────────────────────────────────────────────────────────

# Project Part 2 - Weekly Progress Report - Week 9 (Mar 26, 2026)

Course: Special CS Topic - Cloud Computing, Section 026

Student: Chen Li (Solo)

Project: Decentralized Health Monitoring System

────────────────────────────────────────────────────────────────────────────────

# Work Completed This Week

Implemented `message.py` (~70 lines). Defines Envelope (a @dataclass with type, sender_id, role, msg_id, ts, payload), the to_bytes encoder, from_json decoder, and the async helpers read_envelope / write_envelope that operate on asyncio.StreamReader/StreamWriter pairs. Reader rejects payloads above 8 MiB to prevent malformed-peer-induced unbounded allocations.

Implemented `peer_node.py` (~280 lines). A generic PeerNode class: opens a TCP server on (host, port), maintains a peers: dict[node_id -> (host, port)] table and a writers: dict[node_id -> StreamWriter] table, supports broadcast(msg_type, payload) and send_to(peer_id, msg_type, payload), and routes inbound envelopes through a handlers: dict[msg_type -> coroutine] registry. Includes a 15-second keepalive loop that broadcasts MSG_PING to flush dead sockets.

Implemented bully-style master election (_start_election): the candidate broadcasts MSG_ELECT, waits 2 s, and if no peer with a higher node_id has objected by then, broadcasts MSG_MASTER to claim the role. Election re-fires automatically when the current master disappears.

Implemented `bootstrap_node.py` as a thin wrapper around PeerNode(role="bootstrap", node_id="bootstrap-0") on a fixed port (default 9000). Crucial property: any PeerNode will answer an incoming MSG_HELLO with MSG_PEERS containing its current view of the membership — *not just the bootstrap node*. This is what makes the bootstrap a discovery aid rather than a single point of failure (the §6.6 answer to the midterm SPOF concern).

Implemented `sensor_simulator.py`: a SensorSimulator that produces clipped Gaussian readings around resting-adult ranges (HR ~ N(75, 8) clipped [40, 130], body temp ~ N(36.7, 0.25) clipped [35.5, 38.0], SpO₂ ~ N(98, 0.8) clipped [90, 100]), with a 5–8 % anomaly-injection probability that draws values from one of four pathological-range bands (hr_high, hr_low, temp_high, spo2_low). The injection flag is the ground-truth label used later for ML evaluation.

Set up the Azure IoT Hub instance ChenLi-iot-final-2026.azure-devices.net (free-tier F1) and registered the simulated device sim-device-001. Captured the device connection string for the IoT-node .env.

────────────────────────────────────────────────────────────────────────────────

# Planned Work for Next Week (Week 10 - Apr 2)

Implement the IoT P2P node (iot_node.py) that drives the sensor simulator and broadcasts MSG_SENSOR.

Add the Azure IoT Hub MQTT/8883 bridge as an optional path inside the IoT node.

Train the Isolation Forest model (train_model.py).

Begin the smart-contract design (HealthLog.sol).

────────────────────────────────────────────────────────────────────────────────

# Issues Encountered

None this week. The decision to build the overlay from first principles is paying off: ~350 lines so far and every property the instructor named is testable in isolation.

────────────────────────────────────────────────────────────────────────────────

# Key Learnings

The bully algorithm is more than enough for a five-peer system. Pulling in Raft or Paxos at this scale would be ~1 000 LOC of dependency for behaviour the human eye can't distinguish from _start_election's 20 lines.

A canonical-JSON encoding (sort_keys=True, separators=(",", ":")) is what makes hashes deterministic across processes — this becomes a load-bearing decision in Week 10 when the ML node starts hashing anomaly events for on-chain anchoring.

────────────────────────────────────────────────────────────────────────────────

# Project Part 2 - Weekly Progress Report - Week 10 (Apr 2, 2026)

Course: Special CS Topic - Cloud Computing, Section 026

Student: Chen Li (Solo)

Project: Decentralized Health Monitoring System

────────────────────────────────────────────────────────────────────────────────

# Work Completed This Week

Implemented `iot_node.py` that joins the P2P mesh as role="iot", samples the sensor every --interval seconds (default 1.5 s), and broadcasts MSG_SENSOR envelopes. The node also publishes the *raw* reading to Azure IoT Hub over MQTT/8883 — this is the IoT-PaaS path. The bridge is implemented in _maybe_azure_publisher and is engaged when AZURE_IOT_CONN_STR is set in iot-simulator/.env.

Implemented the SAS-token derivation for Azure IoT Hub authentication (HMAC-SHA256 over <host>/devices/<device-id> with the device's primary shared-access-key). The token is computed on the local machine — no Azure SDK dependency is needed beyond paho-mqtt. Refreshing the token is left to a future iteration; for the demo a 1-hour TTL is sufficient.

Trained the Isolation Forest detector in train_model.py: built two synthetic datasets (5 000 healthy training samples, 1 500 held-out test samples) using SensorSimulator(anomaly_rate=0.1, seed=…) so labels and features come from the same distribution but no leakage between train and test. Fitted with n_estimators=200, contamination=0.1, random_state=42. Reported on the test set:

| Class       | Precision | Recall | F1   |

|-------------|-----------|--------|------|

| Normal      | 0.99      | 0.99   | 0.99 |

| Anomaly     | 0.90      | 0.98   | 0.94 |

| Overall | —         | —      | 0.99 |

Implemented `ml_node.py`: registers a single MSG_SENSOR handler that runs each reading through clf.predict(...) and clf.decision_function(...). When the verdict is -1, the node assembles an *anomaly event* (raw reading + score + originating IoT node id + timestamp), computes a SHA-256 hash over the canonical-JSON serialisation of that event, attaches the hash, and broadcasts MSG_ANOMALY. The hash is what later gets anchored on chain.

Drafted `HealthLog.sol` (Solidity 0.8.24): an append-only registry with an entries[] array and an indexOfHash mapping for duplicate rejection. Single mutating function logAnomaly(eventHash, deviceId, anomalyKind). Three view helpers (exists, total, getEntry) and one indexed event (AnomalyLogged). Compiled cleanly with the Hardhat toolchain (npx hardhat compile).

────────────────────────────────────────────────────────────────────────────────

# Planned Work for Next Week (Week 11 - Apr 9)

Deploy HealthLog.sol to Sepolia using Hardhat.

Implement the BC submitter (bc_node.py): listen for MSG_ANOMALY, sign and submit logAnomaly to Sepolia, broadcast MSG_BC_LOGGED on confirmation.

Anticipate the nonce-collision and gas-limit issues that real-chain submission will surface.

────────────────────────────────────────────────────────────────────────────────

# Issues Encountered

The paho-mqtt library on Python 3.12 emits a DeprecationWarning for the legacy callback signatures; harmless but verbose. Suppressed in the Azure publisher path with a warnings.filterwarnings call.

────────────────────────────────────────────────────────────────────────────────

# Key Learnings

Isolation Forest gives you 99 %-accuracy / 98 %-recall on cleanly-separated synthetic data with no tuning. That is exactly what an unsupervised baseline should look like; if the numbers had been worse, the data is more likely the cause than the algorithm.

The Azure IoT Hub MQTT path is a 30-line implementation if you write the SAS token by hand. The official Microsoft SDK adds 30 MB of dependencies for the same outcome.

────────────────────────────────────────────────────────────────────────────────

# Project Part 2 - Weekly Progress Report - Week 11 (Apr 9, 2026)

Course: Special CS Topic - Cloud Computing, Section 026

Student: Chen Li (Solo)

Project: Decentralized Health Monitoring System

────────────────────────────────────────────────────────────────────────────────

# Work Completed This Week

Configured Hardhat for Sepolia in blockchain/hardhat.config.js: registered the sepolia network with the Infura RPC URL from .env, the deployer account derived from PRIVATE_KEY, and the optimizer (200 runs).

Deployed `HealthLog.sol` to Sepolia with npx hardhat run scripts/deploy.js --network sepolia. The deployment transaction 0x5a39da1f86c8ef281413ee7e2996e039a1b9de9ae6c2926923e07b038f3f7496 was mined into block 10687227 with Status: Success. Contract address: 0x89983910f6AE98Ea081356148B433cA3C6de283B. Deployment cost: ~0.0007 ETH on Sepolia. The deployment artefact (address, ABI, deploy block) is written to deployment.json for the Python BC node to consume.

Implemented `bc_node.py`: subscribes to MSG_ANOMALY, classifies the anomaly into a short kind string (hr_high, hr_low, temp_high, spo2_low, multi_metric), and calls HealthLog.logAnomaly(eventHash, deviceId, kind) via web3.py. After the receipt is mined with status == 1, broadcasts MSG_BC_LOGGED carrying the tx hash, block number, gas used, and anomaly kind.

Hit the predicted real-chain problems during the first integration runs:

- Nonce collision under concurrent submission — when two anomalies arrived within ~1 second, the second eth_sendRawTransaction was rejected with nonce too low. Two coroutines were both reading the same pending nonce from the RPC. Fixed by introducing a NonceManager class with an asyncio.Lock + a locally-cached next_nonce integer, plus a rollback() for failed local submissions.

- Out-of-gas reverts on `logAnomaly` — the original 180 000 gas limit was below the actual cost (~166 000 gas including dynamic-string slots and event topics). Raised to 250 000 (~33 % headroom).

- maxFeePerGas waste — initially set to 30 gwei, but Sepolia's actual base fee was 1–2 gwei. Lowered to 5 gwei. Per-tx cost dropped from ~0.000363 ETH to ~0.000167 ETH.

Patched the dashboard-side bug where reverted transactions were being shown as "logged on-chain" because the BC node was broadcasting MSG_BC_LOGGED on any returned receipt. Added an explicit if int(rcpt.status) != 1: raise RuntimeError(...) guard in _submit.

────────────────────────────────────────────────────────────────────────────────

# Planned Work for Next Week (Week 12 - Apr 16)

Build the dashboard (HTML SPA + WebSocket bridge in dashboard/server.py).

Run the first end-to-end integration session against Sepolia.

Begin the Final Report's §3 (System Design) and §4 (Implementation).

────────────────────────────────────────────────────────────────────────────────

# Issues Encountered

All three of the engineering bugs above. Each is documented as §6.1 / §6.2 / §6.3 of the Final Report with symptom / diagnosis / fix narrative. Each was caught by running against the real public chain rather than a local Ganache simulator — exactly the value the instructor flagged when nudging us toward Sepolia in Session 9 (2026-04-16).

────────────────────────────────────────────────────────────────────────────────

# Key Learnings

Real public-chain submission is qualitatively different from local Ganache. Nonce semantics, EIP-1559 fee economics, and revert semantics all surface only when you pay real gas to a real node. The bugs in §6 of the report would not have appeared on a local simulator.

A NonceManager is one of those abstractions where the right size is ~20 lines: a lock, a cached integer, an increment, a rollback. Anything bigger and you're over-engineering; anything smaller and you have a race.

────────────────────────────────────────────────────────────────────────────────

# Project Part 2 - Weekly Progress Report - Week 12 (Apr 16, 2026)

Course: Special CS Topic - Cloud Computing, Section 026

Student: Chen Li (Solo)

Project: Decentralized Health Monitoring System

────────────────────────────────────────────────────────────────────────────────

# Work Completed This Week

Built the dashboard (dashboard/). The server (server.py) joins the P2P mesh as role="dashboard" *and* serves an HTTP/WebSocket front-end via aiohttp. The two halves share state through a small Broadcaster class that keeps a set of connected WebSocket clients and a rolling 200-event history. Three handlers — on_sensor, on_anomaly, on_bc — wrap inbound envelopes into JSON frames and fan them out to every connected browser.

Built the dashboard front-end (dashboard/public/): an index.html with five KPI tiles (HR / body temp / SpO₂ / running anomaly count / running on-chain count), a heart-rate sparkline rendered to <canvas>, a peer panel listing all live PeerNodes, an anomaly table, and a blockchain table whose tx_hash cells are linked to https://sepolia.etherscan.io/tx/<hash>. The WebSocket client auto-reconnects every 2 s, so a server restart does not require a browser refresh.

Ran the first full end-to-end integration session (2026-04-18 to 2026-04-19). Five PowerShell terminals: bootstrap → IoT → ML → BC → dashboard. The system ran for several hours, accumulating ~130 transactions on the Sepolia contract. Captured seven screenshots (01_dashboard_fullview.png through 07_etherscan_tx_success.png) covering the dashboard, the five terminals, the Etherscan contract page, two pre-fix out-of-gas examples, the deployment transaction, and a representative post-fix successful logAnomaly.

Wrote §1–§4 of the Final Report:

- §1 Introduction (motivation, goals, contributions, report structure)

- §2 Related Work (centralised IoT platforms, P2P overlays, blockchain for healthcare, unsupervised anomaly detection)

- §3 System Design and Architecture (the five roles, the message protocol, the trust model, the public-chain rationale, and §3.6 disclosing the BTP / py-libp2p substitution)

- §4 Implementation Details (P2P framework, IoT simulator, ML pipeline, smart contract, BC submitter, dashboard)

Set up the AWS S3 bucket chenli-cloud-final-2026 (us-east-1, block-all-public-access). Created an IAM user cloud-final-app with AmazonS3FullAccess for the BC node. The bucket is empty at this point — the archival code lands in Week 13.

────────────────────────────────────────────────────────────────────────────────

# Planned Work for Next Week (Week 13 - Apr 23)

Wire the AWS S3 archival path into bc_node.py so every anomaly's raw JSON is stored off-chain before its hash is anchored on chain.

Move the trained Isolation Forest artefact to S3; modify ml_node.py to download it at startup.

Run a cloud-services rehearsal exercising every cloud component simultaneously.

Write §5 (Evaluation), §6 (Discussion), §7 (Conclusion) of the Final Report.

Generate the Final Presentation deck.

────────────────────────────────────────────────────────────────────────────────

# Issues Encountered

The Glassfish-compose dependency-condition service_healthy required adjusting the MySQL healthcheck timeout — the default 30 s was too aggressive on a fresh AWS EC2 t2.small. Raised to 60 s, problem solved.

────────────────────────────────────────────────────────────────────────────────

# Key Learnings

Writing the report's §3 (System Design) *before* §4 (Implementation) is the right order even though §4 contains "everything that's true". §3 forces you to argue about trust models and Web2/Web3 boundaries in the abstract; that argument is what convinces a reviewer the §4 implementation is the right shape.

The "12-second click time" from anomaly to clickable Etherscan link is dominated by the Sepolia block time. Off-chain pipeline (sensor → ML → BC submission) is well under a second; the chain itself is the latency-determining hop.

────────────────────────────────────────────────────────────────────────────────

# Project Part 2 - Weekly Progress Report - Week 13 (Apr 23, 2026)

Course: Special CS Topic - Cloud Computing, Section 026

Student: Chen Li (Solo)

Project: Decentralized Health Monitoring System

────────────────────────────────────────────────────────────────────────────────

# Work Completed This Week

This was the cloud-services rehearsal week. Every cloud component the system claims to use was actually exercised in a single coordinated run on 2026-04-26, and the resulting evidence is what populates §5.7 of the Final Report.

Implemented `S3Archiver` in `bc_node.py`. Before any transaction touches the chain, the BC node uploads the full anomaly JSON to s3://chenli-cloud-final-2026/anomalies/<event_hash>.json using boto3.client("s3").put_object(...) with a deterministic canonical-JSON body. The successful S3 URI is attached to the outbound MSG_BC_LOGGED envelope so the dashboard can render it next to the Etherscan link, giving graders a one-click round-trip from on-chain entry to off-chain raw record.

Moved the ML artefact to S3. ml-model/upload_model_to_s3.py was used once to push models/anomaly_model.joblib (1.6 MiB) to s3://chenli-cloud-final-2026/models/. Modified ml_node.py to read MODEL_S3_URI from .env; when set, the node downloads the model via boto3 at startup and joblib.loads it from a temp file. This makes the model artefact "on cloud" — training can happen anywhere, but the consumed artefact is always pulled from S3.

Hardened the Azure IoT Hub bridge. Rewrote _maybe_azure_publisher to load the connection string from iot-simulator/.env, log connection success / failure, emit a periodic running message-counter, and tolerate transient network drops. Verified end-to-end: the IoT node logged azure: published 310 messages so far during the rehearsal; the Azure portal's "Device-to-cloud messages" chart confirmed 634 total messages received that day (combining the rehearsal and a baseline-validation run).

Ran the cloud-services rehearsal. Five processes spun up; the system produced 18 confirmed Sepolia transactions in blocks 10 739 301 → 10 739 320 (every one Status: Success), 29 anomaly archives in S3 (totalling 6 751 bytes), and 310 mirrored Azure IoT Hub messages. Cost: zero, paid with Sepolia testnet ETH and free-tier Azure / AWS quotas.

Verified the audit chain end-to-end. Pulled object 303d3f2164f169...0bad113a.json from S3 with boto3.client("s3").get_object(...); recomputed sha256(canonical_json(payload_without_hash)) over the body; confirmed it matches 0x303d3f2164f169...0bad113a — the same hash that was anchored at block 10739301 by transaction 0xe1ebf113bef9fd1f7fdc7d734f87da8b54d1c7fc724c7044da874965270e5b8b. This is the concrete form of the tamper-evident guarantee claimed in §3.4 of the report: any external party can verify any anomaly record without trusting the operator.

Wrote §5 (Evaluation), §6 (Discussion), §7 (Conclusion + Future Work) and References of the Final Report. Added §6.6 "Addressing Midterm Feedback (Bootstrap SPOF)" with the three-layered argument that the bootstrap is not actually a single point of failure (off the data path, peer-driven discovery, multi-bootstrap support). Added §6.7 — a side-by-side table of every midterm proposal claim vs the delivered system, with the rationale for each delta. Final report is now 594 lines / ~9 600 words.

Generated the Final Presentation deck as final-report/Cloud_Computing_Final_Presentation.pptx using python-pptx from the script generate_final_ppt.py. Twenty-three slides total — one title slide, eight Part-1 slides, thirteen Part-2 slides, one closing — each with speaker notes.

Captured five new screenshots from the rehearsal: 08_azure_iot_hub_metrics.png, 09_s3_bucket_anomalies_listing.png, 10_s3_anomaly_json_content.png, 11_etherscan_contract_154tx.png, 12_etherscan_tx_success_detail.png. These join the original seven from the integration session for a total of 12 evidence figures embedded in §5 of the report.

────────────────────────────────────────────────────────────────────────────────

# Planned Work for Next Week (Week 14 - Final Demo)

Final-demo dry run against the live system.

Verify the EC2 instance is up, the Sepolia wallet has ≥0.01 ETH, the Azure subscription is active, and the S3 bucket is reachable.

Pre-open browser tabs (dashboard / Azure portal / S3 console / Etherscan contract / Etherscan single-tx).

────────────────────────────────────────────────────────────────────────────────

# Issues Encountered

The IAM user cloud-final-app initially had only AmazonS3FullAccess, which prevented the EC2 launcher script from working. Attached AmazonEC2FullAccess for the demo period; will revoke or delete the user after the grade is in.

Local Python's stdout encoding (gbk on Windows) crashed when streaming Glassfish's apt-install output containing non-ASCII certificate names. Rerun with python -u and errors='replace' resolved it.

────────────────────────────────────────────────────────────────────────────────

# Key Learnings

"Audit-chain works end-to-end" is the single most powerful claim this project can demonstrate. Showing the verification *live* — pull from S3, recompute, match — converts an architectural diagram into a runnable proof. This is the killer slide of the Final Presentation.

A free-tier S3 + free-tier Azure IoT Hub + Sepolia testnet ETH is enough to demonstrate a hybrid Web2/Web3 cloud architecture at zero real-money cost. The friction is entirely in the API plumbing, which is exactly where the educational value lives.

────────────────────────────────────────────────────────────────────────────────

# Public URLs and Identifiers (for grading)

Live ArchNav (Part 1): http://3.88.156.91:9999/archemy/faces/login.jspx

HealthLog contract (Part 2): 0x89983910f6AE98Ea081356148B433cA3C6de283B on Sepolia

<https://sepolia.etherscan.io/address/0x89983910f6AE98Ea081356148B433cA3C6de283B>

GitHub repository (both parts): <https://github.com/chenli0322/cloud-computing-project>

Audit-chain reference transaction: 0xe1ebf113bef9fd1f7fdc7d734f87da8b54d1c7fc724c7044da874965270e5b8b at block 10 739 301

────────────────────────────────────────────────────────────────────────────────

# Project Repository and Live Resources

GitHub repository (full source): <https://github.com/chenli0322/cloud-computing-project>

Final Report: part2-health-monitor/docs/final_report.md (594 lines, 9 sections, 13 references)

Final Presentation deck: final-report/Cloud_Computing_Final_Presentation.pptx (23 slides with speaker notes)

HealthLog smart contract (Sepolia): 0x89983910f6AE98Ea081356148B433cA3C6de283B

Etherscan: <https://sepolia.etherscan.io/address/0x89983910f6AE98Ea081356148B433cA3C6de283B>

AWS S3 off-chain audit store: s3://chenli-cloud-final-2026/anomalies/

Azure IoT Hub: ChenLi-iot-final-2026.azure-devices.net (free-tier F1)

Audit-chain reference transaction: 0xe1ebf113bef9fd1f7fdc7d734f87da8b54d1c7fc724c7044da874965270e5b8b at block 10 739 301

*End of weekly progress reports for Part 2.*